SOFTWARE REQUIREMENTS SPECIFICATION

Kareerly

AI-Native Career Discovery Platform for Indian Tech

Prepared by: Dhruv Kumar

Version: 1.0   |   Status: In Development

Live URL: https://kareerly-umber.vercel.app

GitHub: https://github.com/DhruvkrSharma/kareerly

# 1. Introduction

## 1.1 Purpose

This document defines the complete software requirements for Kareerly — an AI-native career discovery platform built specifically for students, freshers, and early-career engineers in the Indian tech and startup ecosystem. It covers functional requirements, system architecture, database design, AI/ML strategy, and deployment specifications.

## 1.2 What We Are Building

Kareerly is NOT a job board. It is an AI-powered recommendation feed that works like this:

- Background system scrapes curated Indian tech company career pages (Razorpay, Zepto, CRED, Meesho, Slice, etc.)

- AI scores each job against the user's skills, experience, and preferences using semantic matching

- User opens the app to a pre-ranked feed of job cards — loaded instantly from cache

- User swipes right to apply, left to skip, or taps the star to save

- Each card shows match score, confidence level, and exactly why the job was recommended

- On intent to apply, user can request an AI-tailored resume — generated asynchronously in under 30 seconds

The core design principle: the user never waits for AI during swiping. Everything expensive happens in the background before the feed is delivered.

## 1.3 Who It Is For

| User Type | Need |
| --- | --- |
| Students & Freshers | Need guided discovery, resume help, and personalized recommendations without being overwhelmed by 500+ irrelevant listings. |
| Early-Career Engineers | AI/ML, robotics, CV, backend, mobile — seeking startup and tech company opportunities with strong culture fit. |
| Startup-Focused Candidates | Want Indian unicorn and high-growth startup opportunities not well-represented on Naukri or LinkedIn. |

## 1.4 The Problem Being Solved

Job discovery in India's tech ecosystem is broken for early-career candidates:

- Naukri/LinkedIn flood users with 500+ loosely matched results — causing decision fatigue and missed opportunities

- No Indian platform combines curation + explainable AI matching + resume intelligence in one product

- International alternatives (Otta, Welcome to the Jungle) have no meaningful Indian startup depth

- Candidates apply broadly with generic resumes instead of selectively with targeted ones

# 2. Current Build Status

The following has been built and is live in production as of the current version:

| Feature | Description | Status |
| --- | --- | --- |
| Authentication | Email/password signup and login via Supabase Auth. Session management with proxy.ts route protection. | LIVE |
| Feed Page | Swipe-based job card UI at /feed. Cards show company, role, match score, score factors, tier badge, location. | LIVE |
| Swipe Actions | Apply, Save, Reject — each recorded to swipe_events table in real-time. Recommendations marked as swiped. | LIVE |
| Database Schema | 7 tables: profiles, companies, jobs, recommendations, swipe_events, tailored_resumes, workflow_runs. | LIVE |
| Seed Data | 5 companies (Razorpay, Zepto, CRED, Meesho, Slice) and 6 jobs seeded with real match scores. | LIVE |
| Vercel Deployment | Production URL: https://kareerly-umber.vercel.app — deployed and accessible globally. | LIVE |
| GitHub Repo | https://github.com/DhruvkrSharma/kareerly — all code versioned and pushed. | LIVE |
| Saved Jobs Page | Page at /saved showing all jobs the user swiped with the star action. | NEXT |
| AI Match Scoring | Groq LLaMA3 integration for real semantic job-profile scoring instead of manual seed scores. | NEXT |
| Resume Tailoring | Async AI resume generation with status polling (pending/processing/completed/failed/expired). | NEXT |
| GitHub Actions CI/CD | Auto-deploy to Vercel on every push to main branch. | NEXT |
| Job Scraping Pipeline | Pipedream + Apify workflow to scrape curated career pages every 4 hours. | PLANNED |
| Embedding Search | pgvector cosine similarity for semantic job matching at scale. | PLANNED |
| Budget Lease System | Upstash Redis-based quota management for free-tier AI cost control. | PLANNED |

# 3. Technology Stack

## 3.1 Complete Stack

| Technology | Role |
| --- | --- |
| Next.js 16 | Frontend + API routes. App Router, TypeScript, Tailwind CSS. Deployed on Vercel free tier. |
| Supabase | PostgreSQL database + Auth + Storage + Realtime. All 7 tables, RLS policies, get_feed() function. |
| Framer Motion | Swipe card gestures — drag detection, apply/skip stamps, animated score bars. |
| Cloudflare Workers | API gateway with Hono router. Quota guard, job proxy with edge caching. (Step 9) |
| Upstash Redis | Budget lease system (reserve/heartbeat/commit/release) + feed cache with 3h TTL. (Step 10) |
| Groq API (LLaMA3) | Primary LLM for job-profile scoring and resume tailoring. Free tier generous vs OpenAI. (Step 11) |
| Gemini Flash | Company summarization. Cheaper per token than Groq for short tasks. (Step 11) |
| HuggingFace | all-MiniLM-L6-v2 embeddings (384-dim) for semantic similarity search. Free inference API. (Step 12) |
| pgvector | Vector similarity search in Postgres via ivfflat index. Powers semantic job matching. (Step 12) |
| Pipedream | Scheduled workflow orchestration — scrape, embed, score, cache every 4 hours. (Step 13) |
| Apify | Job page scraping from curated Indian company career pages. (Step 13) |
| Vercel | Frontend deployment. Auto-deploy from GitHub. Free tier: 100GB bandwidth/month. |
| GitHub Actions | CI/CD pipeline — lint, test, build, migrate, deploy on push to main. (Step 9) |
| Zustand | Lightweight client-side state management for feed and swipe state. |

## 3.2 Free-Tier Limits

| Service | Free Limit and Risk |
| --- | --- |
| Vercel | 100 GB bandwidth/month — not a constraint at MVP scale |
| Supabase | 500 MB database, 1 GB storage, 50k MAU — primary DB constraint at scale |
| Upstash Redis | 10k commands/day — sufficient with batched workflow operations |
| Groq API | ~14k tokens/min free — AI funnel reduces to <5% of jobs reaching LLM |
| Gemini Flash | 15 RPM, 1M TPM — generous for summarization workloads |
| Cloudflare Workers | 100k requests/day — only gateway traffic, well within limits |
| Pipedream | 10k invocations/month — 6 runs/day uses ~180 invocations/month |
| Apify | $5 free credit — requires careful URL curation to stay within budget |

# 4. Database Design

## 4.1 Tables

| Table | Purpose |
| --- | --- |
| profiles | Extends auth.users. Stores skills[], preferred_roles[], experience_years. Matched against jobs for scoring. |
| companies | Company intelligence: name, tech_stack[], remote_policy, culture_summary, logo_url, location. |
| jobs | Normalized job inventory. content_hash for dedup. embedding vector(384) for pgvector similarity search. |
| recommendations | Central table. score, confidence, tier (1-4), score_factors JSONB, scoring_version, expires_at, swiped. |
| swipe_events | Immutable interaction log. action IN (apply, save, reject, view). Implicit preference signal. |
| tailored_resumes | Resume state machine. status IN (pending, processing, completed, failed, expired). Async generation. |
| workflow_runs | Background workflow audit. reserved_units, consumed_units, lease_expires_at per run. |

## 4.2 Multi-Tier Feed System

Recommendations are ranked in 4 tiers to prevent feed exhaustion:

| Tier | Description |
| --- | --- |
| Tier 1 - Top Match | AI-scored and personalized. LLM scoring. High cost. Limited quantity. Shown first. |
| Tier 2 - Good Fit | Embedding similarity only. No LLM. Cheap. Broader diversity. Shown when Tier 1 exhausted. |
| Tier 3 - New Listing | Freshly scraped, minimal processing. Ensures new jobs appear quickly in the feed. |
| Tier 4 - Revisit | Previously skipped jobs that may now be relevant after preference drift. |

## 4.3 Row Level Security

All user tables have RLS enabled. Policies:

- profiles: users can only read and write their own profile (auth.uid() = id)

- recommendations: users see only their own recommendations (auth.uid() = user_id)

- swipe_events: users see only their own swipe history

- tailored_resumes: users see only their own resume requests

- jobs and companies: public read access for all authenticated users

# 5. System Architecture

## 5.1 Data Flow

### Background Pipeline (runs every 4 hours via Pipedream)

- Pipedream workflow reserves a budget lease from Upstash Redis (100 units, 10-minute TTL)

- Apify scrapes curated career pages — job titles, URLs, descriptions extracted

- Jobs deduplicated via SHA-256 content hash, normalized, and upserted to Supabase

- HuggingFace generates 384-dim embeddings for each new job — stored in pgvector column

- AI funnel: keyword filter → embedding similarity → rule matching → Groq LLM scoring

- Scored recommendations written to DB with full lineage (scoring_version, score_factors JSONB)

- Actual units consumed committed to Redis lease; unused units released

### User Interaction (real-time)

- User opens app — Next.js checks Upstash Redis for cached feed (3h TTL)

- Cache miss: Supabase get_feed() returns pre-ranked cards ordered by tier then score

- User swipes — single INSERT to swipe_events + UPDATE recommendations.swiped. Zero AI cost.

- Resume request — async job created, Supabase Realtime pushes status updates every 3s

## 5.2 Key Architectural Principles

| Principle | Implementation |
| --- | --- |
| Prevent, not monitor | Budget lease system prevents expensive work before it happens. Not just monitored after. |
| Precompute everything | Feed cards, scores, explanations all computed offline. Swiping is a database insert, not an AI call. |
| Lease-based reservations | Workflow crashes auto-reclaim budget via Redis TTL. No manual cleanup. No budget leakage. |
| Lineage from day one | Every recommendation stores scoring_version and score_factors for safe model upgrades. |
| Honest personalization | Phase 1 is deterministic (rules + embeddings). Adaptive ML only after 200+ swipe interactions. |

# 6. Functional Requirements

## 6.1 Authentication (FR-AUTH)

- FR-AUTH-1: Email and password registration with Supabase Auth

- FR-AUTH-2: Login, logout, and persistent session management

- FR-AUTH-3: Route protection via proxy.ts — unauthenticated users redirected to /auth/login

- FR-AUTH-4: Auth callback route for email confirmation flow

## 6.2 Feed and Discovery (FR-FEED)

- FR-FEED-1: Pre-ranked job cards loaded from Supabase get_feed() function

- FR-FEED-2: Cards display company, role, location, remote policy, match score, tier, score factors

- FR-FEED-3: Multi-tier inventory (Tier 1-4) prevents feed exhaustion

- FR-FEED-4: Redis cache (3h TTL) serves feed in <200ms on cache hit

- FR-FEED-5: Empty state shown when all cards swiped with refresh message

## 6.3 Swipe Interactions (FR-SWIPE)

- FR-SWIPE-1: Drag-based swipe gesture — right to apply, left to skip

- FR-SWIPE-2: Action buttons — reject (X), save (star), apply (checkmark)

- FR-SWIPE-3: Apply/Skip stamps appear during drag for visual feedback

- FR-SWIPE-4: Every action recorded to swipe_events table (optimistic, fire-and-forget)

- FR-SWIPE-5: Recommendation marked swiped=true to remove from future feed

## 6.4 Resume Tailoring (FR-RESUME)

- FR-RESUME-1: User uploads resume to Supabase Storage

- FR-RESUME-2: On-demand AI tailoring using Groq LLaMA3 — optimized for specific job description

- FR-RESUME-3: Async generation with status: pending → processing → completed / failed / expired

- FR-RESUME-4: Supabase Realtime pushes status updates — UI polls every 3 seconds

- FR-RESUME-5: Completed resume downloadable as file with diff summary of changes made

## 6.5 Saved Jobs (FR-SAVED)

- FR-SAVED-1: /saved page lists all jobs the user swiped with the star action

- FR-SAVED-2: Each saved job shows company, title, location, and direct apply link

# 7. Development Roadmap

## 7.1 Immediately Next (Steps 9-11)

| Step | Description |
| --- | --- |
| Step 9: CI/CD | GitHub Actions workflow — lint, test, build, Supabase migrate, Vercel deploy on every push to main. |
| Step 10: Saved Jobs Page | /saved page showing all starred jobs with company info and apply links. |
| Step 11: Groq AI Integration | Real job-profile scoring using LLaMA3. Profile onboarding to collect user skills and preferences. |

## 7.2 Short Term (Steps 12-14)

| Step | Description |
| --- | --- |
| Step 12: Resume Tailoring | Full async resume generation flow with Supabase Realtime status updates and file download. |
| Step 13: Scraping Pipeline | Pipedream + Apify workflow scraping 5 curated Indian company career pages every 4 hours. |
| Step 14: Embeddings | HuggingFace all-MiniLM-L6-v2 embeddings + pgvector ivfflat index for semantic job matching. |

## 7.3 Medium Term (Steps 15-17)

| Step | Description |
| --- | --- |
| Step 15: Budget System | Upstash Redis lease-based quota management. Reserve, heartbeat, commit, auto-reclaim on crash. |
| Step 16: Cloudflare Worker | API gateway with Hono router. Quota guard, job proxy with edge caching, internal workflow triggers. |
| Step 17: Profile Onboarding | Skills input, role preferences, experience level — used as matching input for recommendations. |

## 7.4 Future Enhancements

- Phase 2 personalization: embedding preference weighting after 50-200 swipe interactions

- Phase 3 adaptive learning: collaborative filtering after 200+ interactions

- Company profile pages with AI-generated culture summaries via Gemini Flash

- Application tracking dashboard

- Interview preparation assistance

- Skill gap analysis and roadmap generation

- Recruiter-facing tools (long-term)

# 8. Non-Functional Requirements

| Requirement | Specification |
| --- | --- |
| NFR-PERF-1 | Feed load time < 2 seconds on cache hit. < 500ms for swipe response. |
| NFR-PERF-2 | Swipe interactions respond within 300ms — no AI calls during swiping. |
| NFR-SCALE-1 | Architecture supports increasing job inventory without schema changes. |
| NFR-SCALE-2 | Recommendation batch generation scales via Pipedream workflow invocations. |
| NFR-SEC-1 | Row Level Security enforced on all user tables in Supabase. |
| NFR-SEC-2 | All API keys stored as Vercel environment variables — never in code or git. |
| NFR-SEC-3 | INTERNAL_SECRET for server-to-server calls — never exposed client-side. |
| NFR-REL-1 | Job deduplication via SHA-256 content hash prevents duplicate AI scoring. |
| NFR-REL-2 | Budget lease TTL auto-reclaims reserved units on workflow crash. |
| NFR-REL-3 | Resume generation state machine handles all failure modes gracefully. |
| NFR-USE-1 | Feed cards show why a job was recommended — no black-box scores. |
| NFR-USE-2 | Honest confidence levels — Phase 1 is deterministic, not fake ML. |

# 9. Project Structure

Current file structure of the kareerly repository:

| File | Purpose |
| --- | --- |
| app/page.tsx | Root redirect — sends authenticated users to /feed, others to /auth/login |
| app/layout.tsx | Root layout with global styles and metadata |
| app/globals.css | Tailwind base styles |
| app/auth/login/page.tsx | Login and signup UI with tab toggle, inline styles for Next.js 16 compatibility |
| app/auth/callback/route.ts | Supabase auth callback handler for email confirmation flow |
| app/feed/page.tsx | Main feed page — fetches cards, handles swipes, sign out |
| app/api/feed/route.ts | GET /api/feed — calls get_feed() RPC, returns card array |
| app/api/swipe/route.ts | POST /api/swipe — records swipe event, marks recommendation swiped |
| components/feed/SwipeCard.tsx | SwipeCard, ActionButtons, FeedStack components with Framer Motion |
| lib/supabase/client.ts | Supabase browser client factory |
| lib/supabase/server.ts | Supabase server client with cookie management |
| lib/types.ts | TypeScript interfaces: FeedCard, SwipeAction, tier labels and colors |
| proxy.ts | Next.js 16 route protection — redirects unauthenticated users, allows API routes through |
| supabase/migrations/001_initial_schema.sql | Full database schema — 7 tables, indexes, RLS policies, functions |
| supabase/seed.sql | 5 companies and 6 jobs seeded for development and testing |
| .env.local | Local environment variables — gitignored, never committed |
| next.config.ts | Next.js configuration with Supabase image domains |
| tsconfig.json | TypeScript config with @/* path alias |

# 10. Summary

Kareerly is a production-grade AI career discovery platform currently live at https://kareerly-umber.vercel.app. The foundation is complete and working:

- Users can sign up, log in, and access a protected feed

- Job cards display with real company data, match scores, tier badges, and score factors

- Swipe gestures and action buttons record interactions to the database

- Full database schema with RLS, lineage fields, and multi-tier feed system is live

- Deployed to Vercel with environment variables configured for production

The next phase connects real AI scoring (Groq), job scraping (Apify + Pipedream), semantic matching (pgvector), and the resume tailoring pipeline — all designed to operate within free-tier cloud limits using a budget lease system that prevents quota exhaustion.

Success metric: a candidate spends 5 minutes on Kareerly and finds 3 genuinely relevant opportunities they would not have found on Naukri — with a resume already optimized for the one they care about most.

-- End of Document --